## Slide 1
Personal AI Data Center
Complete Professional Workflow Guide

## Slide 2
📊 Project Overview
🏠 Your own private AI assistant running 24/7 on Raspberry Pi 5
💾 Complete file storage and management system (2TB)
🤖 Claude AI integrated with file access capabilities
🌐 Beautiful web dashboard for easy interaction
🔐 100% private - your data never leaves your home
⏱️ Timeline: 4-6 weeks | Effort: 35-47 hours

## Slide 3
🏗️ System Architecture
🖥️ User Layer: Web Dashboard | Telegram Bot | Mobile App
⚙️ API Layer: FastAPI Backend | Claude AI Integration
📁 Data Layer: PostgreSQL Database | 2TB File Storage
🍓 Infrastructure: Raspberry Pi 5 | Ubuntu Server | Docker

## Slide 4
📅 Project Timeline
Week 1 Hardware Setup & Database
Week 2 Backend & AI
Week 3 Dashboard & Security
Week 4 Optimization
Week 5-6 Testing & Go-Live

## Slide 5
Phase 1: Hardware Setup & OS Installation (1-2 hours)
📋 Key Tasks
• Assemble Raspberry Pi with cooling case
• Flash Ubuntu Server to SD card
• Initial system configuration
• SSH access setup
✅ Deliverables
✓ Running Ubuntu Server
✓ SSH connectivity
✓ Network connection

## Slide 6
Phase 2: Storage & Database Setup (2-3 hours)
📋 Key Tasks
• Connect 2TB SSD via Inateck enclosure
• Format and mount storage
• Configure auto-mount
• Install & setup PostgreSQL
✅ Deliverables
✓ 2TB SSD mounted
✓ PostgreSQL running
✓ Database created

## Slide 7
Phase 3: Backend API & Core Services (4-6 hours)
📋 Key Tasks
• Deploy FastAPI backend
• Create file management endpoints
• Build database models
• Configure auto-restart service
✅ Deliverables
✓ API running on port 8000
✓ File endpoints working
✓ Database integration

## Slide 8
Phase 4: AI Integration (3-4 hours)
📋 Key Tasks
• Integrate Claude API
• Implement file reading
• Add conversation history
• Enable streaming responses
✅ Deliverables
✓ Claude AI responding
✓ File access working
✓ Conversation persistence

## Slide 9
Phase 5: Web Dashboard Development (6-8 hours)
📋 Key Tasks
• Create React dashboard
• Build chat interface
• Add file browser
• Implement real-time updates
✅ Deliverables
✓ Dashboard at port 3000
✓ Chat working
✓ Mobile responsive

## Slide 10
Phase 6: Authentication & Security (3-4 hours)
📋 Key Tasks
• Implement JWT authentication
• Add user registration/login
• Configure HTTPS/SSL
• Add rate limiting
✅ Deliverables
✓ User authentication
✓ HTTPS enabled
✓ Security audit passed

## Slide 11
Phase 7: Advanced Features (4-5 hours)
📋 Key Tasks
• Full-text search
• Conversation export
• Backup system
• Project management
✅ Deliverables
✓ Search functional
✓ Export working
✓ Backups running

## Slide 12
Phase 8: Optimization & Deployment (3-4 hours)
📋 Key Tasks
• Performance testing
• Database optimization
• Memory optimization
• Setup monitoring
✅ Deliverables
✓ 99.9% uptime
✓ Response < 2s
✓ Monitoring active

## Slide 13
Phase 9: Testing & Quality Assurance (4-5 hours)
📋 Key Tasks
• Unit testing
• Integration testing
• Security testing
• Load testing
✅ Deliverables
✓ All tests passing
✓ Zero critical bugs
✓ Security approved

## Slide 14
Phase 10: Documentation & Training (2-3 hours)
📋 Key Tasks
• Create user guides
• Write admin manual
• Document API
• Build knowledge base
✅ Deliverables
✓ Complete docs
✓ Video tutorials
✓ Troubleshooting guide

## Slide 15
Phase 11: Deployment & Go-Live (2-3 hours)
📋 Key Tasks
• Final system checks
• Database backup
• Deploy to production
• Post-launch verification
✅ Deliverables
✓ System live
✓ Monitoring active
✓ Support ready

## Slide 16
⏱️ Time & Effort Breakdown
Phase
Duration
Effort
1
1-2h
Low
2
2-3h
Medium
3
4-6h
High
4
3-4h
High
5
6-8h
High
6
3-4h
High
7
4-5h
Medium
8
3-4h
Medium
9
4-5h
Medium
10
2-3h
Low
11
2-3h
Medium
TOTAL: 35-47 HOURS OVER 4-6 WEEKS

## Slide 17
📈 Success Metrics
System Performance
✓ Uptime: > 99.9%
✓ Response time: < 2s
✓ Memory usage: < 4GB
✓ Disk usage: < 80%
User Experience
✓ Chat response: < 5s
✓ File upload: < 10s
✓ Dashboard load: < 3s
✓ Mobile: 100% responsive

## Slide 18
🔐 Security & Privacy
Protection
✓ End-to-end encryption
✓ Local-only data
✓ JWT authentication
✓ HTTPS/SSL enabled
Monitoring
✓ Access logging
✓ Daily backups
✓ Permission control
✓ Audit trail

## Slide 19
✅ Launch Checklist
Pre-Launch (1 week before): All phases 80%+ complete, security audit passed, monitoring ready
Launch Day: Database backup, monitoring active, support team ready, deployment scripts tested
Post-Launch (24 hours): Verify stability, collect feedback, check performance, run team debrief

## Slide 20
🚀 Getting Started
1️⃣ Order hardware: Raspberry Pi 5, SSD, PSU, cables (£130)
2️⃣ Wait for delivery: 3-5 business days
3️⃣ Start Phase 1: Hardware assembly and OS installation
4️⃣ Follow the workflow: Complete each phase systematically
5️⃣ Go live: Deploy and start using your AI data center!

## Slide 21
📚 Support & Resources
📖 Complete documentation included in project
🐳 Docker compose files for easy deployment
🔧 Troubleshooting guides for common issues
💬 Step-by-step implementation guides
🎯 Pre-configured scripts and templates

## Slide 22
Ready to Build?
Let's create your personal AI data center!